CONFIDENTLY WRONG  ·  INSTRUMENT 4 OF 4

The Deployment Audit

One sheet per deployment, run by the council, kept afterward.

| WHEN Before the pilot, and before scale | WHAT IT HANDS ON Permission to touch customers, then to scale |
| --- | --- |

Every entry in the evidence column names a document, a test result or a recorded session that somebody outside the company could inspect. An assurance from the team that built the thing clears nothing.

Owners assemble the evidence. Sign-off comes from a council member who did not build the system. No owner may sign for a gate covering their own work. Where that overlaps, the chair assigns the sign-off elsewhere and records why.

| Deployment |  | Date |  | Chair |  |
| --- | --- | --- | --- | --- | --- |

Which gates bind when

Before the pilot. Liability and the Stop are due before the system touches a single real customer, since both concern what happens when it goes wrong, and it can go wrong on the third case it handles. Before scale. Intent, Explainability, Bias and Operations are due before scale.

| Any other split is a decision, and it carries a name |  |
| --- | --- |

Before the pilot

| Gate | Owner | Evidence required | The question the chair asks |
| --- | --- | --- | --- |
| Liability | Legal or risk, never the program team | Signed operating contract naming who answers for a failure and the conditions under which a human overrides | When this causes a loss, which named person answers for it, and is that person senior enough for it to hurt? |
| The Stop | Platform operations, never the build team | Log of a halt demonstrated on the live system before customer traffic reaches it, plus a record of one full business day run in fallback and a written account of what broke | Has anyone stopped this in earnest, and does the company know what the following hour looks like? |

Before scale

| Gate | Owner | Evidence required | The question the chair asks |
| --- | --- | --- | --- |
| Intent | The person measured on the outcome | One page naming the business result and a number somebody answers for | Could a reader tell, a year from now, that this page failed? |
| Explainability | The function that will operate the system | Record of a mock inquiry in which a user explained the logic under questioning, signed off by the executive who asked the questions | Did the explanation hold up, and did it come from somebody who will use this rather than build it? |
| Bias | An owner independent of the model team | Audit covering what was tested, what turned up, what was fixed, and what was accepted with reasons attached | A fairness definition was chosen before the build. Did that choice survive into the built system, and does the reasoning still hold? |
| Operations | Named individual with budget authority | A named owner for the period after the program closes, a described method for noticing when the live data drifts away from what the model learned on, and a budget line visible in next year’s plan | Who owns this once the program ends, and where is that written down? |

An empty fourth section in the bias audit fails the gate. A report with nothing accepted and nothing explained is a report nobody read.

Result

| Gate | Evidence submitted | Independent sign-off | Pass / Fail |
| --- | --- | --- | --- |
| Liability |  |  | ☐ Pass ☐ Fail |
| The Stop |  |  | ☐ Pass ☐ Fail |
| Intent |  |  | ☐ Pass ☐ Fail |
| Explainability |  |  | ☐ Pass ☐ Fail |
| Bias |  |  | ☐ Pass ☐ Fail |
| Operations |  |  | ☐ Pass ☐ Fail |

Every gate due at this stage, as set out above, passes, or the deployment does not proceed.

When a gate fails

One failure returns the work with a remedy, a named owner and a date. Two failures on the same gate reopen the operating contract. Three send the program to the board with a written recommendation to halt, carrying one person’s signature.

Write that rule down before the first gate runs. The argument for proceeding anyway always sounds reasonable from inside the program, and it sounds most reasonable at the point where accepting it costs the most.

| Failures recorded |  | Remedy owner |  | Re-audit date |  |
| --- | --- | --- | --- | --- | --- |

What reopens a passed gate

A gate cleared today describes the system as it stands today. Any of the following brings it back to this sheet.

Recertification triggers

A new data source.

A change in what the model optimizes for.

Expansion into a market under different law.

Any occasion when the stop was used in earnest.

Put these triggers in the operating contract, so that reopening a gate is ordinary work, raised without accusing anyone.

| Authorized by |  | Date |  |
| --- | --- | --- | --- |